APAAR ReconX

Requirements Baseline & Implementation Blueprint

SIH26263 | Version 0.1 | Research baseline: 24 October 2026

# 1. Purpose and status

This document translates the publicly available SIH26263 problem description and reviewed official materials into a provisional project design. It is a student prototype specification, not an AICTE-approved design. Items marked “confirmation required” must be validated with the official problem-statement owner before production claims or live integrations.

# 2. Problem interpretation

The SIH26263 listing describes different student-data submission mechanisms: PGDM institutions submit detailed student data annually, while other AICTE-approved institutions primarily provide statistical enrollment information during the approval process. The proposed platform aims to support secure student-level submissions keyed by APAAR ID, automated validation, monitoring, authorized verification, reporting and integration.

Critical distinction: APAAR ID is an identifier, not by itself proof of current enrollment or proof that every submitted field is authentic. Academic-award verification and current enrollment verification must remain separate workflows.

# 3. Source register

S1 - SIH26263 listing (third-party copy; cross-check official SIH portal): https://zaidsayyed.in/tools/sih-problem-statements/sih26263 — Detailed requirements and expected outcome.

S2 - AICTE enrollment submission manual: https://www.aicte.gov.in/sites/default/files/User_Manual_for_Submitting_Student_Enrollment_Placement_New_Initiative_General_Information.pdf — Documents login, Approval Process, Student Enrollment, academic-year records, courses and submission.

S3 - AICTE Approval Process Handbook 2024-2027: https://www.aicte.gov.in/sites/default/files/APH%20Final.pdf — Reference for approval, intake and disclosure rules; exact mapping remains to be done.

S4 - APAAR Terms: https://apaar.education.gov.in/termsofuse — Prohibits automated monitoring/copying/scraping without prior written permission.

S5 - APAAR Privacy Policy: https://apaar.education.gov.in/privacy-policy — Personal/educational data, access controls, encryption, integrations and retention.

S6 - National Academic Depository / DigiLocker: https://nad.digilocker.gov.in/landing — Academic-award repository and verifier ecosystem; does not establish an open current-enrollment API.

S7 - API Setu: https://apisetu.gov.in/ — Potential API discovery/onboarding; exact API and permissions require confirmation.

S8 - AISHE: https://aishe.gov.in/ — Adjacent higher-education statistics system; overlap requires further comparison.

# 4. Requirements traceability matrix

| ID | Requirement | Proposed design | Source | Open confirmation | Prototype decision |
| --- | --- | --- | --- | --- | --- |
| R01 | Secure institution upload/update of student-level records keyed by APAAR ID | CSV/XLSX upload, preview, validation, draft/submit workflow, REST API boundary | S1 | Exact fields, update rules, API contract | Synthetic data prototype |
| R02 | Approved intake and actual enrollment | Program/year intake register and enrollment reconciliation | S1-S3 | Authoritative source and calculation rules | Configurable rules |
| R03 | Supernumerary seats, NRI, OCI and FN status | Explicit fields/categories and category-aware counts | S1 | Definitions and counting rules | Synthetic examples only |
| R04 | Detect duplicate student records | Exact duplicate checks within upload and authorized dataset | S1 | Normalization and matching policy | Exact matching first |
| R05 | Detect invalid/missing APAAR IDs | Required-field and syntax checks; label as format validation | S1, S4 | Official syntax/validation mechanism | No authenticity claim from format |
| R06 | Admissions exceeding approved intake | Compare with authoritative intake and applicable categories | S1, S3 | Exceptions and seat-category rules | Configurable rule with explanation |
| R07 | Data inconsistencies | Rule engine for conflicting fields/statuses/dates | S1 | Approved data dictionary/lifecycle rules | Seeded test cases |
| R08 | Potential cross-institution duplicate enrollment | Potential-match case with review queue | S1 | Transfer/withdrawal/concurrency rules and lawful matching access | Never auto-label fraud |
| R09 | Real-time dashboards | Submission/case status updates with explicit refresh behavior | S1 | Definition of real-time and SLA | Near-real-time prototype |
| R10 | Authorized verification | Role-based permissions and verification result view | S1 | Role entitlements and permitted fields | Demo roles only |
| R11 | Generate verifiable student records | Versioned record, reference ID, evidence status, audit trail | S1, S6 | Meaning of verifiable and authoritative issuer | Label demo records |
| R12 | Integrate with institutional/AICTE systems | Versioned REST API and replaceable adapters | S1, S7 | Endpoints, auth, schemas, onboarding | Mock adapter until authorized |
| R13 | Security, privacy, authentication, RBAC, audit, consent | Least privilege, tenant isolation, audit, data minimization | S1, S4, S5 | Applicable law, retention, hosting, threat requirements | Synthetic data and security tests |
| R14 | Reports for policy/accreditation/monitoring | Role-limited reports and exports | S1 | Official report formats and definitions | Prototype exports |
| R15 | APAAR ID on certificates with student ID | Certificate display only if approved by issuing body | S1 | Issuer, standard, policy/legal approval | No official-looking certificate in demo |

# 5. User roles and permissions

| Role | Proposed permissions |
| --- | --- |
| Institution user | Create/update own institution records, upload submissions, view own issues, answer clarification requests; no access to other institutions’ restricted data. |
| Reviewer | Review assigned cases and permitted evidence; request clarification; resolve/escalate with reason; cannot silently alter submitted facts. |
| Administrator | Manage accounts, roles and reference-data configuration; privileged actions audited. |
| External verifier (future) | Minimum permitted fields/results for a defined purpose after authorized onboarding; disabled in the basic prototype. |

# 6. Proposed workflow

Institution user selects academic year and program, then uploads CSV/XLSX or enters records.

System validates schema, required fields, formats and duplicate rows; user sees errors before submission.

On submission, a versioned snapshot is saved with submitter, timestamp and file checksum/reference.

Rule engine checks internal inconsistencies, authorized duplicate matching and intake reconciliation.

Issues create cases with rule ID, severity, affected record reference and explanation.

Authorized reviewer examines evidence, requests clarification or records a reasoned resolution/escalation.

Institution submits correction/explanation; original and revised versions remain traceable.

Dashboards and reports use saved records and include filters and generation time.

# 7. Proposed data entities

| Entity | Purpose / candidate fields |
| --- | --- |
| institutions | Institution code, name, status, authoritative source reference |
| programmes | Institution, program code, academic year, approved-intake reference |
| users / roles | Identity, role, institution scope, account status |
| students | Minimum required fields; APAAR ID protected according to confirmed policy |
| enrolments | Student reference, institution, program, academic year, status and dates |
| intake_reference | Approved intake by program/year/category, source, effective date and version |
| submissions | Submitter, timestamp, file checksum, schema version, processing status |
| validation_issues | Rule ID, affected record, severity, explanation, status |
| verification_cases | Case status, reviewer, assignment, outcome and reason |
| case_events | Append-only history of clarifications, corrections and decisions |
| evidence_records | Evidence type, source, reference, access restrictions, verification state |
| audit_logs | Actor, action, target, timestamp, outcome and correlation ID |

# 8. Architecture and stack

Frontend: React + TypeScript + Tailwind CSS.

Backend: Python + FastAPI with schema validation and versioned endpoints.

Database: PostgreSQL with relational constraints and transaction integrity.

File processing: Pandas/openpyxl for CSV/XLSX ingestion; validate size, encoding, columns and content.

Security: secure authentication, role-based authorization, institution-level tenant isolation, secrets management, TLS, least privilege and audit logging.

Integration layer: separate adapters for authorized sources; mock adapter is labelled DEMO and cannot return “officially verified”.

Testing: Pytest, API tests, permission tests, reconciliation tests, seeded data and repeatable acceptance checks.

# 9. Verification statuses — keep them separate

| Status | Meaning |
| --- | --- |
| FORMAT_VALID | Identifier passes configured syntax/required-field checks only. |
| INTERNAL_MATCH | Identifier/record matches another record in the authorized local dataset. |
| POTENTIAL_CROSS_INSTITUTION_MATCH | Possible overlap requiring review; not a fraud finding. |
| SOURCE_CHECK_PENDING | Authorized source verification has not completed. |
| SOURCE_CONFIRMED | Named authorized source returned a recorded result for a defined purpose and time. |
| INSTITUTION_ATTESTED | Authorized institution user submitted/attested the record; not independent verification. |
| REVIEW_REQUIRED | Human decision required. |
| RESOLVED / REJECTED / ESCALATED | Workflow outcomes with reason, reviewer and timestamp. |

# 10. Acceptance tests

Missing APAAR ID is flagged and never labelled verified.

Malformed identifier is flagged with a human-readable explanation.

Exact duplicate rows in the same upload are detected deterministically.

Potential cross-institution match creates a review case, not an automatic fraud finding.

Intake reconciliation uses a configured authoritative reference and explains the rule used.

Institution user cannot read or modify another institution’s restricted records through UI or API.

Reviewer resolution requires outcome and reason; event is timestamped and auditable.

Correction creates a new version and preserves the original submission.

Report counts match database queries and disclose filters and generation time.

Mock external response is visibly labelled DEMO and cannot be represented as a live official check.

Certificate template cannot be represented as officially issued without issuer authorization.

# 11. Questions for the official problem-statement owner

What is the authoritative student-level schema for each institution type, including required/optional fields and update rules?

What source supplies approved intake and seat categories, including supernumerary/NRI/OCI/FN counting rules?

Is there an authorized APAAR-ID or current-enrollment verification API for this exact use case? If yes, provide documentation, onboarding, permitted purposes and test credentials.

How should transfers, withdrawals, repeat enrollment, delayed status updates and legitimate concurrent records be treated?

Which roles may see identifiable records, and what fields may employers or other regulators access?

What does “real-time” mean: event-driven update, periodic sync or dashboard refresh target?

What does “verifiable student record” mean: signed record, reference number, API response or issuer-attested record?

Which degree-awarding bodies control certificate formats and are they authorized/required to display APAAR ID alongside student ID?

What are the hosting, encryption, retention, deletion, audit, incident response and security testing standards?

What report formats, export rules and performance/load targets will be evaluated?

# 12. Implementation sequence

Phase 0 — Evidence lock: Confirm official SIH listing; finalize source-backed traceability; record unresolved questions and stakeholder responses.

Phase 1 — Foundation: Repository, environment, schema, authentication, roles, tenant isolation and audit events.

Phase 2 — Submission: CSV/XLSX import, mapping, preview, validation, versioning and correction workflow.

Phase 3 — Rules: Deterministic validation, intake reconciliation, duplicate checks and explainable issue creation.

Phase 4 — Casework: Reviewer queue, assignment, clarification, correction, resolution and escalation.

Phase 5 — Reporting: Dashboards, filtered reports, exports and consistency tests.

Phase 6 — Security/integration readiness: Access-control tests, threat review, logging and mock integration contract; live API only after authorization.

# 13. Guardrails and limitations

The detailed SIH text used here is from a third-party listing; cross-check against the official SIH portal before final submission.

The AICTE manual documents an existing course/academic-year submission flow; it does not by itself define the proposed student-level API schema.

No live APAAR/AICTE API availability or access permission has been established.

Do not scrape APAAR or assume public page access authorizes copying student records.

Do not treat APAAR ID as proof of current enrollment, award authenticity, or fraud/non-fraud.

Do not use real student data in the prototype without documented authorization, lawful basis and security controls.

Do not call the prototype AICTE-approved, government-integrated or production-ready.

# 14. Reference links

https://sih.gov.in/sih2026PS

https://zaidsayyed.in/tools/sih-problem-statements/sih26263

https://www.aicte.gov.in/sites/default/files/User_Manual_for_Submitting_Student_Enrollment_Placement_New_Initiative_General_Information.pdf

https://www.aicte.gov.in/sites/default/files/APH%20Final.pdf

https://apaar.education.gov.in/termsofuse

https://apaar.education.gov.in/privacy-policy

https://nad.digilocker.gov.in/landing

https://apisetu.gov.in/

https://aishe.gov.in/